TEST PLAN

ParaBank AI Assisted End to End Manual QA Testing

Formal Quality Assurance Test Plan

| Document Control | Value |
| --- | --- |
| Document ID | QA TP 001 |
| Version | 1.0 |
| Document Status | Draft for Review |
| Prepared By | QA Team |
| Reviewed By | QA Lead |
| Date | 02 September 2026 |
| Application Under Test | ParaBank |
| Testing Approach | Manual Black Box Testing |

This document defines the testing scope, strategy, resources, activities, entry criteria, exit criteria, risks, responsibilities and deliverables for the ParaBank manual QA project.

# Document Approval

| Role | Name | Responsibility | Status |
| --- | --- | --- | --- |
| QA Engineer | TBD | Test planning and execution | Pending |
| QA Engineer | TBD | Test design and execution | Pending |
| QA Lead | TBD | Review and approval | Pending |
| Project Stakeholder | TBD | Business acceptance | Pending |

# Revision History

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| 1.0 | 02 September 2026 | Initial Test Plan | QA Team |

# Table of Contents

1. Introduction

2. Objectives

3. Scope

4. Test Approach

5. Testing Levels and Types

6. Test Design Techniques

7. Test Environment

8. Test Data Management

9. Test Deliverables

10. Test Execution Process

11. Defect Management

12. Retesting and Regression

13. Entry Criteria

14. Exit Criteria

15. Suspension and Resumption Criteria

16. Roles and Responsibilities

17. Risk Management

18. Assumptions and Dependencies

19. Metrics and Reporting

20. Test Completion and QA Recommendation

# 1. Introduction

This Test Plan defines the overall quality assurance approach for manual testing of the ParaBank web application. The plan is designed to provide a controlled and repeatable testing process covering functional behaviour, business workflows, validation, error handling, authentication, session behaviour, transaction integrity, usability, compatibility and selected security oriented checks.

The plan is intended for a two person QA team operating within a controlled portfolio project. The scope is deliberately limited to a representative set of customer banking workflows so that the complete manual testing lifecycle can be demonstrated without introducing unnecessary enterprise scale complexity.

## 1.1 Application Under Test

| Attribute | Details |
| --- | --- |
| Application | ParaBank |
| Domain | Banking and Financial Services |
| Application Type | Web based banking demonstration application |
| Primary URL | https://parabank.parasoft.com/parabank/index.htm |
| Testing Method | Manual testing |
| Testing Model | Black box |
| Primary User Type | Registered banking customer |

## 1.2 Testing Principles

Testing will be based on observable application behaviour, defined requirements where available, business risk and test evidence.

Testing will prioritize business critical workflows and high risk functionality before lower risk cosmetic validation.

A failed test will be investigated and supported by clear evidence before a defect is submitted.

Retesting will verify corrected defects and regression testing will evaluate the potential impact of changes on existing functionality.

Test results will be recorded consistently to support traceability, reporting and final QA assessment.

# 2. Objectives

The primary objectives of this test effort are to establish confidence that the selected ParaBank customer workflows behave as expected and that defects affecting business functionality are identified before the test cycle is closed.

Validate core customer journeys from authentication through banking transactions.

Verify functional correctness of the selected features and business rules.

Identify invalid, boundary, duplicate and unexpected input conditions.

Verify authentication, logout, session and protected access behaviour.

Verify consistency between completed banking transactions, balances and transaction records where observable.

Identify defects with sufficient information for reproduction and resolution.

Confirm that resolved defects remain fixed during regression testing.

Provide measurable test results and a documented QA recommendation.

# 3. Scope

## 3.1 In Scope

| Area | Planned Coverage |
| --- | --- |
| Registration | Customer registration, field validation, credentials, duplicate username and error handling |
| Authentication | Login, invalid credentials, logout, authentication state and recovery flow |
| Account Creation | Open new account, account type, funding account, confirmation and visibility |
| Account Overview | Account listing, balances and summary information |
| Account Details | Account specific information and transaction related details |
| Fund Transfer | Source and destination selection, amount validation, business rules, balance and transaction impact |
| Bill Payment | Payee details, amount validation, payment processing, confirmation and transaction impact |
| Transaction History | Transaction visibility, search behaviour, result accuracy and consistency |
| Validation | Required fields, format, length, boundary, invalid, duplicate and special character handling |
| Error Handling | User facing error detection, messaging, recovery and prevention of false success |
| Session Testing | Refresh, back navigation, logout, direct access, multiple tabs and protected resources |
| Access Checks | Unauthenticated access and protected customer functionality |
| End to End Flow | Registration, login, account setup, transactions, verification and logout |
| Usability and UI | Navigation, labels, layout, messages, consistency and basic responsiveness |
| Compatibility | Relevant browser verification using the agreed test environment |

## 3.2 Out of Scope

Unit testing and source code review.

Full penetration testing and formal security assessment.

Load, stress, endurance and formal performance benchmarking.

Infrastructure and server administration testing.

Production banking validation or real financial transactions.

Regulatory compliance certification.

Detailed administration configuration testing.

Database administration or direct modification of application data.

# 4. Test Approach

The project will use a risk based manual black box testing approach. Test design will be derived from the application behaviour, available requirements, business workflow analysis and identified risks.

## 4.1 Functional Test Approach

Each in scope feature will be evaluated against expected behaviour using positive, negative, boundary and workflow based scenarios. Where business rules require multiple conditions, decision table analysis will be applied.

## 4.2 Exploratory Test Approach

Exploratory testing will be performed after structured execution to identify unexpected behaviour, usability issues, navigation defects, state related defects and conditions not represented by predefined test cases. Exploratory sessions will be time boxed and findings will be documented.

## 4.3 Risk Based Prioritization

| Risk Level | Representative Areas | Testing Priority |
| --- | --- | --- |
| High | Login, session, account creation, fund transfer, bill payment, balances, transaction consistency and protected access | Highest |
| Medium | Account overview, account details, transaction search and customer information | Planned |
| Low | Static content and minor cosmetic issues | As time permits |

# 5. Testing Levels and Types

## 5.1 Testing Levels

| Level | Application to This Project |
| --- | --- |
| Integration Testing | Verify data and workflow interaction between connected features and transaction records |
| System Testing | Validate complete customer facing functionality within the selected application scope |
| Acceptance Support | Validate representative business workflows from a customer perspective |

## 5.2 Functional Testing Types

| Type | Purpose |
| --- | --- |
| Smoke Testing | Confirm the build is stable enough for detailed testing of critical paths |
| Sanity Testing | Perform focused validation after a specific change or defect correction |
| Functional Testing | Verify feature behaviour against expected outcomes |
| Negative Testing | Verify correct handling of invalid and unexpected inputs |
| Retesting | Verify that an identified defect has been corrected |
| Regression Testing | Verify that a change has not adversely affected existing functionality |
| Integration Testing | Verify interaction between related modules and data |
| End to End Testing | Validate complete customer business workflows |
| Exploratory Testing | Discover unexpected behaviour outside predefined scripts |
| Ad Hoc Testing | Perform focused unscripted checks when a quick investigation is appropriate |

## 5.3 Selected Non Functional Testing

| Type | Planned Coverage |
| --- | --- |
| Usability | Navigation, labels, clarity of messages and consistency |
| Compatibility | Relevant supported browser combinations |
| Accessibility Oriented Checks | Keyboard navigation, focus visibility, labels and readability |
| Performance Awareness | Observation of abnormal response time, timeout and loading behaviour |
| Security Oriented Functional Checks | Protected access, session termination and basic authorization boundaries |

# 6. Test Design Techniques

| Technique | Application |
| --- | --- |
| Equivalence Partitioning | Group valid and invalid input classes for efficient test coverage |
| Boundary Value Analysis | Test values at and around minimum and maximum limits |
| Decision Table Testing | Validate features with multiple conditions and resulting outcomes |
| State Transition Testing | Validate behaviour when transactions or workflows move between states |
| Use Case Testing | Convert customer workflows into realistic end to end scenarios |
| Error Guessing | Use tester experience to target likely failure conditions |
| Exploratory Testing | Investigate application behaviour beyond predefined cases |

# 7. Test Environment

| Component | Target Configuration |
| --- | --- |
| Operating System | Windows |
| Primary Browser | Google Chrome |
| Secondary Browser | Mozilla Firefox |
| Additional Browser | Microsoft Edge |
| Application Environment | Public ParaBank demonstration environment |
| Network | Normal internet connection |
| Test Execution | Manual execution with documented evidence |

Browser versions, execution dates and relevant environment details will be captured in the test execution records for reproducibility.

# 8. Test Data Management

Test data will be prepared and controlled to support positive, negative, boundary, duplicate and transaction focused testing. No real customer information or real financial data will be used.

| Data Category | Examples of Required Data |
| --- | --- |
| Authentication Data | Valid and invalid usernames, passwords and recovery inputs |
| Registration Data | Valid, invalid, boundary and duplicate registration values |
| Account Data | Test customer accounts and eligible source and destination accounts |
| Transaction Data | Valid amounts, zero values, negative values, decimal values and insufficient funds conditions |
| Bill Payment Data | Valid and invalid payee details, amounts and account combinations |
| Session Data | Authenticated, logged out and session interrupted states |

# 9. Test Deliverables

| Deliverable | Purpose | Owner |
| --- | --- | --- |
| Project Analysis | Document application understanding, scope, dependencies and risks | QA Team |
| Test Plan | Define testing approach, resources, controls and acceptance criteria | QA Lead |
| Test Scenarios | Define high level conditions to be validated | QA Team |
| Test Cases | Provide detailed executable test procedures and expected results | QA Team |
| Test Data | Provide controlled data for planned test execution | QA Team |
| RTM | Maintain requirement and test coverage traceability | QA Team |
| Test Execution Report | Record actual execution status and results | QA Team |
| Defect Reports | Record and communicate identified defects | QA Team |
| Retest Results | Document validation of defect corrections | QA Team |
| Regression Report | Document regression coverage and outcome | QA Team |
| Test Evidence | Provide screenshots and recordings when useful for defect or result verification | QA Team |
| Test Summary Report | Present final test metrics, risks, defects and QA recommendation | QA Lead |

# 10. Test Execution Process

10.1 Application Exploration: Review the current application, identify screens, workflows, dependencies and observable business rules.

10.2 Test Scenario Preparation: Convert confirmed functional areas into high level testing scenarios.

10.3 Test Case Design: Create detailed positive, negative, boundary and workflow based test cases.

10.4 Test Data Preparation: Create or validate the data required for execution.

10.5 Build Verification: Perform smoke testing before detailed execution.

10.6 Functional Execution: Execute planned test cases and record actual results.

10.7 Defect Logging: Create defects for failed tests or independently confirmed unexpected behaviour.

10.8 Retesting: Verify defect fixes using the original failed conditions.

10.9 Regression: Execute selected existing functionality after fixes or significant changes.

10.10 Exploratory Testing: Perform focused unscripted sessions to discover additional defects.

10.11 Final Validation: Confirm critical workflows, outstanding defects and release risks.

10.12 Test Closure: Prepare metrics, summarize findings and provide the QA recommendation.

# 11. Defect Management

All defects must be reproducible or supported by sufficient evidence. Defect severity and priority will be assigned according to business impact, user impact, frequency, workaround availability and urgency.

## 11.1 Defect Information

Defect ID

Clear defect title

Module or feature

Environment and browser

Preconditions

Steps to reproduce

Expected result

Actual result

Severity

Priority

Evidence

Reproducibility

Status

Resolution and retest result

## 11.2 Severity Classification

| Severity | Definition |
| --- | --- |
| Critical | A defect that prevents a critical business function from operating or creates a severe integrity or access problem |
| High | A major functional defect with significant user or business impact and limited workaround |
| Medium | A functional issue that affects usability or business behaviour but has a reasonable workaround |
| Low | A minor issue with limited functional or user impact, often cosmetic or content related |

## 11.3 Priority Classification

| Priority | Definition |
| --- | --- |
| P1 | Immediate attention required because the issue blocks critical business activity or release readiness |
| P2 | High importance issue that should be addressed within the active release cycle |
| P3 | Lower urgency issue that can be scheduled according to capacity and product priorities |

## 11.4 Defect Lifecycle

New, Assigned, Open, Fixed, Ready for Retest, Retest, Verified, Closed, Reopened, Rejected, Duplicate, Deferred and Cannot Reproduce may be used as appropriate to the project workflow.

# 12. Retesting and Regression

## 12.1 Retesting Strategy

A failed test case will be executed again after the related defect is marked ready for retest. The original conditions will be reproduced and the corrected behaviour will be compared with the expected result.

## 12.2 Regression Strategy

Regression scope will be selected based on change impact, affected modules, dependency relationships and business risk. Critical customer flows will receive priority during regression execution.

| Regression Tier | Coverage |
| --- | --- |
| Focused Regression | Directly affected functionality and immediate dependencies |
| Business Critical Regression | Login, account access, transfer, payment, transaction history and logout |
| Broader Regression | Selected existing functionality where the change introduces wider risk |

# 13. Entry Criteria

The application is accessible and the agreed test environment is available.

The selected project scope has been approved for execution.

Required test accounts and test data are available or can be created.

The build is stable enough to perform smoke testing.

Known blockers that prevent execution have been identified and communicated.

Test cases and required evidence mechanisms are ready.

# 14. Exit Criteria

All planned high priority test cases have been executed or formally dispositioned.

Critical customer workflows have completed successfully or their risks have been explicitly accepted.

No unresolved Critical defects remain without an agreed business decision.

High severity defects have been reviewed and their release impact documented.

Required retesting and regression activities have been completed.

Test metrics and traceability information have been updated.

Outstanding risks and known limitations have been documented.

The Test Summary Report has been prepared and reviewed.

# 15. Suspension and Resumption Criteria

## 15.1 Suspension Criteria

Application is unavailable for a sustained period.

A blocking defect prevents execution of a significant part of the planned scope.

Required test data or environment is unavailable.

A major environment change invalidates the current execution setup.

## 15.2 Resumption Criteria

The blocking issue has been resolved or an accepted workaround is available.

Required environment and test data are restored.

The application build is available for smoke verification.

The affected test scope has been reviewed and updated where necessary.

# 16. Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| QA Lead | Approve test strategy, review scope, monitor risk, review defects, assess readiness and approve QA reporting |
| QA Engineer | Analyse requirements, design scenarios and cases, execute tests, report defects, perform retesting and regression |
| Development Team | Analyse and resolve defects, provide builds and technical clarification when required |
| Product or Business Stakeholder | Clarify business expectations, prioritize business risk and support acceptance decisions |

For this two person project, QA execution responsibilities will be shared. Both QA members are expected to understand the overall test strategy, critical business workflows, defect lifecycle and final test outcome even when individual execution activities are divided between team members.

# 17. Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Public demo data may change | High | Create or revalidate required data before relevant test cycles |
| Application availability may vary | High | Record blockers, preserve evidence and resume after availability is restored |
| Requirements may not be formally documented | Medium | Document observable behaviour, assumptions and unresolved questions before test design |
| Transaction state may affect repeatability | High | Maintain controlled test data and record account state before execution |
| Two person team has limited execution capacity | Medium | Prioritize by risk and keep scope limited to business critical workflows |
| Application behaviour changes during the project | Medium | Record execution date, environment and relevant application state |
| Defects may be difficult to reproduce | Medium | Capture detailed steps, test data, environment and evidence |

# 18. Assumptions and Dependencies

## 18.1 Assumptions

The current ParaBank public demonstration application remains accessible during planned execution periods.

The selected customer facing functionality is available through the web interface.

Test data can be established as required for the selected workflows.

No real personal, banking or financial information will be used.

Where formal requirements are unavailable, application behaviour will be documented as an observation rather than an unverified requirement.

## 18.2 Dependencies

Authentication and registration support the majority of authenticated test activities.

Account creation and account availability support transaction testing.

Transfer and payment activities support transaction history verification.

Application availability and stable network access are required for execution.

The QA team depends on timely defect clarification and fix availability for retesting.

# 19. Metrics and Reporting

## 19.1 Test Execution Metrics

| Metric | Definition |
| --- | --- |
| Planned Tests | Total number of tests scheduled for the current cycle |
| Executed Tests | Total number of tests actually executed |
| Passed Tests | Tests meeting the expected result |
| Failed Tests | Tests with an actual result that differs from the expected result |
| Blocked Tests | Tests that could not be executed because of a blocking dependency or defect |
| Execution Coverage | Executed tests divided by planned tests, expressed as a percentage |
| Pass Rate | Passed tests divided by executed tests, expressed as a percentage |

## 19.2 Defect Metrics

| Metric | Definition |
| --- | --- |
| Total Defects | All defects logged during the test cycle |
| Open Defects | Defects that remain unresolved at reporting time |
| Closed Defects | Defects that have been verified and closed |
| Reopened Defects | Defects that failed retest after being marked fixed |
| Severity Distribution | Defects grouped by Critical, High, Medium and Low |
| Defect Trend | Defect discovery and closure over the execution period |

## 19.3 Reporting Cadence

Execution status will be updated during active testing.

Blocking and Critical issues will be communicated immediately.

Defect status will be reviewed during retesting and regression cycles.

A final Test Summary Report will consolidate the completed cycle.

# 20. Test Completion and QA Recommendation

At the end of the test cycle, the QA Lead will evaluate test execution results, defect status, regression outcome, coverage, unresolved risks and business critical workflow results. The final recommendation will be based on objective test evidence rather than test case completion alone.

| Recommendation | General Meaning |
| --- | --- |
| Ready for Release | Planned scope is complete, critical workflows are stable and remaining risk is acceptable |
| Conditionally Ready | The application may proceed with documented known issues or accepted residual risk |
| Not Ready for Release | Critical risk, unresolved blocking defects or insufficient evidence prevents a release recommendation |

## 20.1 Final QA Statement

The QA conclusion will summarize the scope tested, level of confidence achieved, significant defects, residual risks, limitations and final recommendation. Any decision to release remains subject to the applicable product and business approval process.

# Appendix A: Planned Primary Business Workflows

| Workflow ID | Workflow | Primary Validation |
| --- | --- | --- |
| WF 01 | Customer Registration | Open registration, enter valid customer data, submit, verify registration result |
| WF 02 | Customer Authentication | Enter credentials, authenticate, verify access to customer area |
| WF 03 | Account Creation | Open new account, select type and funding account, submit, verify new account |
| WF 04 | Fund Transfer | Select source and destination, enter amount, submit, verify result and account impact |
| WF 05 | Bill Payment | Enter payee details and amount, submit payment, verify result and transaction record |
| WF 06 | Transaction Verification | Open transaction history, locate transaction, verify account and amount consistency |
| WF 07 | Logout and Protected Access | Logout, attempt refresh, back navigation or direct protected access, verify session termination |

# Appendix B: Document Relationship

The QA documentation will be maintained as a connected set of artefacts. Project Analysis establishes application understanding. The Test Plan defines the overall strategy. Test Scenarios establish coverage areas. Test Cases provide executable conditions. RTM provides traceability. Test Execution records results. Defect Reports record deviations. Retest and Regression records verify corrections and change impact. The Test Summary Report consolidates final findings.